**Virtual Team Project Tentative Timeline**

Apr. 13-14 Interview, Project decision

Apr. 14 team norms, start Gantt chart, start sketches/brainstorming

Apr. 15 product research, continue to share sketches/brainstorming

Apr. 16 finish sharing sketches/brainstorming, decision Matrix, finish Gantt chart

Apr. 17 start PowerPoint presentation, begin project parts

Apr. 20- May 8 general work on parts, assemblies, and PowerPoint presentation

May 8 Project due